# Sprint 2 Retrospective

* During your retrospective, spend at least 10 minutes talking over:
  + What went well- Jasper and Brian did an excellent job covering for Michael while he was MIA with family issues. Jasper especially has taken over a significant portion of more work than he was originally assigned, and Brian likewise has helped to assure that the project is still in a good position even significantly short-handed for developers.
  + What didn't go well- Aside from temporarily being down yet another team member, the scrum boards have gotten a little out of hand and meetings have fallen to the point of only meeting on Discord. However, even so, the project is moving forward smoothly.
  + What specific things you can do to improve- We’ve decided to work together on managing our own issues in Jira and Github so that we can keep a more accurate status of when each of the milestone and sprint’s issues are tackled.
  + List the measurement criteria- Story Points
  + Assign a percentage to each team member based on your metric specified in this sprint's planning- Jasper- 80%, Brian- 20%, Michael- 0%
  + Each person should have a percent between 0-100%
  + Total percent for the team should be 100%
  + Include the scrum master, and all of the members of the group (marking those who are present).
    - Michael Childs (Scrum Master)
    - Brian Matthews
    - Jasper Swensen
    - We only have 3 members of our group