**Daily Scrum or Standup Meeting**

Team name: Yoke (Group 8)

Scrum Master: Michael Childs

Date: March 3rd, 2022

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Michael  Childs | Completed final issues for Milestone 2. | Finish planning for the next scrum. Add all issues  To Jira and Github. Create logo for the group.  Update the documentation to reflect changes  in the overall project. | Need to review what has been changed since the last time the documentation was updated |
| Brian  Matthews | Completed final issues for Milestone 2. | Need to create various page templates. Need to verify that these new page templates are compatible with the backend. | Need to decide on best implementation with bootstrap for the various page templates. |
| Jasper  Swensen | Completed final issues for Milestone 2. | Need to implement various controllers and views for the backend for the project. Need to coordinate with frontend to assure compatibility. | Need to decide on which controller functions belong to which view, which could be tricky. |
|  |  |  |  |
|  |  |  |  |

# Burndown

Chart

Description automatically generated

# Screenshot of you project board

Graphical user interface, application

Description automatically generated